DEN 429

Congruity Guided

Review Gates and Progress Tracking Forms

as of 2/3/22

Gate 1:

- Marketing Requirements Document (MRD)

  - Market “Pain”

  - VOC

- Project Charter Document (PCD) (The Scope, Duration, Deliverables) . In compliance with the MRD.

- Project Team Assignment Document (PTAD)

Team Deliverables: In compliance with the MRD, PCD, PTAD

  - Executed Team Contract Document (TCD)

  - Preliminary Project Plan (Gantt Chart) (PPP)

Gate 2:

Team Deliverables:

- Product Requirements Document (PRD). In compliance with the MRD, PCD, PTAD,TCD, PPP.

- Project Concept Document (PCD) (in compliance with the PRD)

incorporating :

- Benchmarking (competitive scan, best practices)

- Fuzzy Front End (brainstorming)

Gate 3:

Team Deliverables:

- Engineering Requirement Document (ERD). In compliance with the PRD, the PCD and, the Technology Readiness Assessment (TRA).

- Preliminary Design. In compliance with the ERD.

- Design for X Iteration Process (DFXIP)

  - Design for X Checklists Completed

- Morphology Chart (Design Rationalization) Developed

Gate 4:

Team Deliverables:

- Final Design Document (FDD) in compliance with the DFXIP.

- Bill of Material (quantities, supplier(s), omit the unit cost.

- Dimensioned Drawings

- Prototype (optional)

- Methods and Procedures (M&P) in compliance with the FDD.

- Hand-off Document (HOD) in compliance with the FDD and the M&P.

- Final Presentation Document (FPD) based on the HOD.